Product Requirements Document

StellarStream (working title)

Document 2 of 13: Product Requirements Document

Version 0.1 - Draft for Review

Author: Rafif Muhammad Ransi Anargya

Date: 15 September 2026

# 1. Product Overview

StellarStream is a real-time, filtered event-streaming service for the Stellar network. It allows a subscriber to open a single persistent connection and receive contract and account events the moment they are recorded in a ledger, rather than repeatedly polling the existing RPC interface. The full rationale for this product is documented in the Business Case.

# 2. Objectives

- Deliver Stellar ledger events to subscribers with materially lower latency than the existing poll-based RPC.

- Provide a filtered subscription model so a subscriber receives only the events relevant to the contracts or accounts they specify.

- Establish ingestion lag as a continuously measured, publicly defensible metric.

- Reach a small set of design-partner customers before general availability.

# 3. Target Users

| Segment | Primary need | Priority |
| --- | --- | --- |
| Trading bots and market makers | Lowest possible latency between an on-chain event and their own decision logic | Highest - primary MVP target |
| Wallet backends | Fewer stale-balance complaints from end users | Medium - integration cycle is longer |
| Indexers and block explorers | Real-time state without maintaining their own polling infrastructure | Lower revenue priority; may self-host the underlying Ingest SDK instead |

# 4. Success Metrics

| Metric | Target at MVP (Phase 0) | Target at Phase 1 |
| --- | --- | --- |
| Ingestion lag (ledger close to event available at ingestion) | Measured and logged continuously; no fixed target yet | 95th percentile under 1 second |
| Uptime of the ingestion path | Best effort; no formal commitment | 99.5 percent, excluding scheduled maintenance |
| Design-partner subscribers | At least 1 pilot subscriber successfully receiving live events | 3 to 5 design partners |

# 5. Scope

## 5.1 In scope, Phase 0 (minimum viable product)

- Single-instance Captive Core ingestion reading live ledger data from the Stellar network.

- Decoding of ledger close metadata into structured, contract-tagged events.

- A bare gRPC server exposing a single Subscribe method with contract-ID filtering.

- Manual, unauthenticated access limited to a small number of named pilot subscribers.

- Continuous logging of ingestion lag.

## 5.2 In scope, Phase 1

- A message bus between ingestion and the edge layer, providing bounded event retention and cursor-based resume.

- Horizontal scaling of gRPC edge nodes behind a gRPC-aware load balancer.

- API key issuance and basic per-key rate limiting.

- Published protobuf schema and Go and TypeScript client SDKs.

## 5.3 In scope, Phase 2

- Hot-standby ingestion with automatic failover.

- A grpc-web or WebSocket gateway for browser-based clients such as wallet front ends.

- Usage-based billing tiers.

- Additional edge nodes in a second region.

## 5.4 Explicitly out of scope

- Long-term historical event storage or archival query capability. This function already exists in the Stellar ecosystem through Galexie and the Hubble data lake and will not be duplicated.

- Custody of funds, private keys, or signing of any kind. StellarStream only relays already-public ledger data; it never holds assets.

- Any guarantee of exhaustive coverage of every historical event prior to the service's own launch date.

# 6. Assumptions and Constraints

- The initial engineering team has strong application-layer experience (React, Next.js, Python, foundational C) but limited prior experience operating always-on backend infrastructure; the build plan in the System Architecture Document is sequenced to manage this gap deliberately.

- Primary funding is a Stellar Community Fund Build Award, disbursed in tranches tied to the milestones above; the build plan must remain compatible with that tranche structure and its 8 November 2026 interest-submission deadline for the current round.

- Captive Core requires continuous compute and bandwidth for as long as the service runs, independent of subscriber count; this is treated as a fixed operating cost, not a variable one.