Risk Register

StellarStream (working title)

Document 12 of 13: Risk Register

Version 0.1 - Draft for Review

Author: Rafif Muhammad Ransi Anargya

Date: 15 September 2026

# 1. Purpose

This document tracks the specific risks identified during planning, so that each has a named owner and a review date rather than existing only as a paragraph in a strategy document.

| ID | Risk | Likelihood | Impact | Mitigation | Owner | Next review |
| --- | --- | --- | --- | --- | --- | --- |
| R1 | The Stellar Development Foundation extends Galexie or stellar-rpc with push capability, reducing or removing the need for this service. | Medium | High | Monitor official Stellar release notes monthly; differentiate on latency and filtering granularity rather than on the mere existence of a push feature. | Rafif | Monthly |
| R2 | Stellar's DeFi activity plateaus rather than continuing to grow, limiting the paying customer pool. | Medium | High | Track Stellar ecosystem TVL and active Soroban contract counts quarterly against the Business Case's stated assumptions. | Rafif | Quarterly |
| R3 | The team's operational capacity is insufficient to run always-on infrastructure reliably. | Medium | High | Phase 0 scope is deliberately limited to validate this before any customer-facing commitment is made, per the Product Requirements Document. | Rafif | At each phase transition |
| R4 | Single point of failure in the ingestion path causes an extended outage. | Medium | Medium | Hot-standby ingestion with failover is scheduled for Phase 2, per the System Architecture Document; until then, the limitation is disclosed, not hidden, per the Customer-Facing SLA. | Rafif | At each phase transition |
| R5 | Grant funding is delayed, reduced, or not renewed beyond the initial tranches. | Low | High | Sequence spending to each tranche's milestone rather than the full award amount; treat Phase 1 and Phase 2 as conditional on tranche release. | Rafif | At each tranche milestone |
| R6 | Key-person dependency: the project currently has a single primary contributor. | High | High | Document architecture and operations thoroughly, as in this document set, specifically so the project is not solely dependent on one person's undocumented knowledge. | Rafif | Quarterly |